# DADOS & RISAS - CRASH COURSE

3-Day MVP Demo Roadmap

# ⚡ CRITICAL TIMELINE

🔴 TODAY (Tuesday Feb 18): Backend MVP

🟡 TOMORROW (Wednesday Feb 19): Control Panel MVP

🟢 THURSDAY (Feb 20): ONE Overlay + Integration

📧 FRIDAY (Feb 21): Send Email to Héctor

🎯 MONDAY (Feb 24): Pitch Meeting (tentative)

# 🎯 WHAT YOU NEED FOR DEMO

MUST HAVE (Non-negotiable):

Backend server running (Express + Socket.io)

Control panel that updates character HP

ONE overlay working in OBS (HP bars OR dice popup)

Real-time updates via WebSocket

Can demonstrate live during pitch

DON'T NEED YET (Can add later):

Perfect UI design

All 3 overlays

Database persistence (in-memory is fine)

Error handling

Chilean branding/styling

Mobile optimization

# 📅 DAY 1 - TUESDAY (4-6 hours)

## Goal: Backend MVP Running

TIME BUDGET:

Setup & Install: 30 mins

Express server: 1 hour

Socket.io: 1 hour

API endpoints: 1.5 hours

Testing: 30 mins

### Step 1: Project Setup (30 mins)

Terminal commands:

mkdir dados-risas-demo
cd dados-risas-demo
npm init -y
npm install express socket.io cors

### Step 2: Minimal Server (1 hour)

Create: server.js

Concept:
• Express server on port 3000
• Socket.io attached
• CORS enabled
• In-memory data (just an array of characters)
• 3 API endpoints:
  - GET /api/characters (return array)
  - PUT /api/characters/:id/hp (update HP)
  - POST /api/rolls (record roll)
• When API updates, emit Socket.io event

In-memory data structure:

let characters = [
  {
    id: 'char1',
    name: 'El Pato',
    player: 'Panqueque',
    hp_current: 28,
    hp_max: 35
  },
  {
    id: 'char2',
    name: 'Rosa',
    player: 'Player2',
    hp_current: 30,
    hp_max: 30
  }
];

### Step 3: Socket.io Setup (1 hour)

Concept:
• When client connects: send current characters
• When HP updates: broadcast to all clients
• When dice rolls: broadcast to all clients

Events to implement:
• 'connection' → send initial state
• 'hp_updated' → broadcast character update
• 'dice_rolled' → broadcast roll result

### Step 4: API Endpoints (1.5 hours)

GET /api/characters
→ Return characters array as JSON

PUT /api/characters/:id/hp
→ Find character by id
→ Update hp_current
→ Emit Socket.io event
→ Return updated character

POST /api/rolls
→ Accept: character_id, result, modifier
→ Calculate total
→ Emit Socket.io event
→ Return roll data

### Step 5: Test Everything (30 mins)

Testing Checklist:

Server starts without errors

Visit http://localhost:3000/api/characters → See JSON

Use Thunder Client/Postman to update HP → Works

Use Thunder Client/Postman to roll dice → Works

Open browser console → Connect via Socket.io → Receive events

✅ SUCCESS CRITERIA: Server runs, API responds, Socket.io broadcasts events

# 📅 DAY 2 - WEDNESDAY (4-6 hours)

## Goal: Control Panel Working

TIME BUDGET:

Svelte setup: 30 mins

Socket.io client: 1 hour

Character display: 1 hour

HP controls: 1.5 hours

Dice roller: 1 hour

Testing: 30 mins

### Step 1: Svelte Setup (30 mins)

Terminal:

npm create vite@latest control-panel -- --template svelte
cd control-panel
npm install
npm install socket.io-client

### Step 2: Socket Connection (1 hour)

Create: src/lib/socket.js

Concept:
• Connect to server
• Listen for events
• Store characters in Svelte store
• When events arrive, update store automatically

Svelte will reactively update UI when store changes.

### Step 3: Character List (1 hour)

Create: src/lib/CharacterList.svelte

Display:
• Character name
• Player name
• HP: current/max
• HP bar (visual)

Use {#each} to loop through characters from store.

### Step 4: HP Controls (1.5 hours)

Add to CharacterList.svelte:

• Input field (amount to change)
• "Take Damage" button (decreases HP)
• "Heal" button (increases HP)

On button click:
→ Send PUT request to API
→ WebSocket will update UI automatically

### Step 5: Simple Dice Roller (1 hour)

Create: src/lib/DiceRoller.svelte

• Dropdown to select character
• Buttons for d20, d12, d10, d8, d6, d4
• Display last roll result

On button click:
→ Generate random number
→ POST to /api/rolls
→ Show result

### Step 6: Test on Phone (30 mins)

Testing:

Find your computer's IP (ipconfig/ifconfig)

Update Svelte to connect to IP instead of localhost

Run dev server with --host flag

Open on phone browser: http://192.168.1.X:5173

Test buttons work on touch screen

✅ SUCCESS CRITERIA: Can update HP from phone, see it update in real-time

# 📅 DAY 3 - THURSDAY (4-6 hours)

## Goal: ONE Overlay Working in OBS

TIME BUDGET:

Choose overlay type: 5 mins

HTML structure: 1 hour

CSS styling: 1.5 hours

Socket.io connection: 1 hour

OBS integration: 30 mins

Testing & polish: 1 hour

### Decision: Which Overlay?

OPTION A: HP Bars (RECOMMENDED)
✓ Easier to build
✓ Always visible
✓ Shows system working continuously
✓ More impressive in demo

OPTION B: Dice Result Popup
✓ More dramatic
✓ Better animations
✗ Only visible when rolling
✗ Harder to time in demo

RECOMMENDATION: Build HP Bars for demo.

### Step 1: HTML Structure (1 hour)

Create: public/overlay-hp.html

Structure:
• <head> with socket.io CDN
• <style> for transparent background + HP bars
• <body> with container div
• <script> with Socket.io connection

Key CSS:
body { background: transparent; }
.hp-bar { /* flexbox layout */ }
.hp-fill { /* width changes based on HP % */ }

### Step 2: Styling (1.5 hours)

Styling Checklist:

Transparent background (rgba)

HP bars with gradient fill

Character name clearly visible

HP numbers readable

Smooth transition when HP changes

Test at 1920x1080 resolution

### Step 3: Socket.io Logic (1 hour)

JavaScript:
1. Connect to server
2. On 'connection' → request initial state
3. On 'initial_state' → render all HP bars
4. On 'character_updated' → update that bar
   • Find the bar element
   • Update HP numbers
   • Animate width change

Tip: Use data attributes to find elements
<div class="hp-bar" data-char-id="char1">

### Step 4: OBS Integration (30 mins)

OBS Setup:

Open OBS

Add Source → Browser

Check "Local File"

Browse to overlay-hp.html

Width: 1920, Height: 1080

Check "Shutdown source when not visible" (OFF)

Check "Refresh browser when scene becomes active"

### Step 5: Test & Polish (1 hour)

Final Testing:

Update HP on phone → Bar updates in OBS

Test with multiple characters

Check transitions are smooth

Verify text is readable

Take screenshot for pitch

Record 30-second video of it working

✅ SUCCESS CRITERIA: Overlay visible in OBS, updates in real-time, looks decent

# 📧 FRIDAY - SEND EMAIL

What to Include:

All pitch materials (already done)

Screenshot of working overlay in OBS

Short video (30-60 sec) of system working

One sentence: "He construido sistema técnico custom para producción - déjame mostrarte en la reunión"

## Weekend: Polish for Monday

If you have time:

Fix any bugs found

Add second overlay if time permits

Practice demo presentation

Prepare to explain technical choices

Have backup plan if tech fails (screenshots ready)

# 🎯 DEMO PRESENTATION SCRIPT

SETUP (Before Héctor arrives):
• Server running
• Control panel open on phone
• OBS open with overlay visible
• Characters already loaded

DEMO (2-3 minutes):

[Show phone]
"Este es el panel de control que corre en mi teléfono durante grabación."

[Tap to update HP]
"Cuando un personaje toma daño..."

[Show OBS]
"...la barra de HP se actualiza automáticamente en el overlay."

[Show it happens instantly]
"Todo es tiempo real - no hay delay."

[Roll dice on phone]
"También puedo hacer rolls de dados..."

[Show result]
"...y el sistema registra todo para el show."

[Explain]
"Esto es solo el MVP. Puedo agregar:
• Tonybet odds tracker
• Animaciones de dados
• Character sheets
• Lo que necesiten"

[Close]
"Y lo importante: como ya tengo esto funcionando, puedo construir 
otras soluciones técnicas custom para ESDH - como el sistema de 
fundraising que tuvieron problemas anteriormente."

## 🚨 BACKUP PLAN

If demo fails during pitch:

Have ready:
• Screenshots of it working
• Recorded video of it working
• Explain what went wrong honestly
• Show the code to prove you built it
• Offer to demo after fixing

Say:
"Mierda, algo pasó con la conexión. Pero tengo video de cuando 
funcionaba - déjame mostrarte. Y si quieres, puedo volver después 
de la reunión cuando lo arregle para mostrarte en vivo."

This shows:
• You actually built it (have code/screenshots)
• You know how to debug
• You're honest about tech challenges
• You're committed to making it work

# 📚 QUICK RESOURCES

## If You Get Stuck:

Express.js Basics: https://expressjs.com/en/starter/hello-world.html

Socket.io Get Started: https://socket.io/get-started/chat

Svelte Tutorial: https://svelte.dev/tutorial/basics

MDN WebSocket: https://developer.mozilla.org/en-US/docs/Web/API/WebSockets_API

OBS Browser Source: https://obsproject.com/kb/browser-source

## When Debugging:

console.log() EVERYTHING

Check browser console (F12)

Check server terminal output

Test one thing at a time

Google the exact error message

Take breaks when frustrated

Remember: The goal is PROOF OF CONCEPT, not perfection. A working ugly demo beats a perfect non-working system.